Quarterly Report – Public Page

Date of Report: 2nd Quarterly Report – March 26, 2022

Contract Number: #693JK32110008POTA

Prepared for: DOT and Co-funders

Project Title: Advancement of Through-tubing Casing Inspection for Underground Storage Wells

Prepared by: Pipeline Research Council International, Inc.

Contact Information: Zoe Shall (zshall@prci.org, 1-402-680-9186)

For quarterly period ending: March 31, 2022

1: Items Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 3 | 1 | Engineering review and assessment of thru-tubing logging technology | Results to be included in the quarterly report | $35,616.00 | $35,616.00 |
| 4 | 2 | Complete engineering design for logging tool laboratory test | Results to be included in the quarterly report | $38,877.80 | $38,877.80 |
| 5 | 5 | 2nd quarterly status report & project management | Submit 2nd quarterly report | $6,365.12 | $6,365.12 |

2: Items Not Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| N/A |  |  |  |  |  |

The project is on time.

3: Project Financial Tracking During this Quarterly Period:

4:  Project Technical Status:

[Item #3] [Task #1] [Engineering review and assessment of thru-tubing logging technology] [Results to be included in the quarterly report]

This task is to establish an in-depth understanding of the through-tubing casing inspection technology and is expected to provide a foundation for the overall planning and execution of the entire project.

Review of the through-tubing casing inspection technology was conducted through public literatures and interviews with all four participating vendors. The outcome of this work led to a few key considerations included in the lab test design.

In addition, a preliminary engineering assessment of the uncertainties associated with applying the through-tubing logs in casing integrity assessment was conducted. This assessment established some basis for developing a reliability-based assessment methodology to implement the through-tubing logs in casing corrosion management (to be conducted in subsequent tasks of this project).

This task is completed.

[Item #4] [Task #2] [Complete engineering design for logging tool laboratory test] [Results to be included in the quarterly report]

This task is to conduct the engineering design for the through-tubing logging tool test at C-FER’s lab.

The overall test well design and layout has been completed, which include several special considerations from vendors in terms of their requirements for tool calibration and metal-loss features spacing. A metal-loss feature matrix was developed with considerations of the distributions of the metal volume loss and target remaining burst pressure.

This task is completed.

[Item #5] [Task #5] [2nd quarterly status report & project management] [Submit 2nd quarterly report]

This is a quarterly report task and is completed.

A quarterly Technical Advisory Panel (TAP) meeting was held on March 16, 2022. This meeting reviewed the overall project progress and forecasted the work plan for the next quarter. A technical discussion was made to seek several key inputs towards the final test setup.

5: Project Schedule:

The project is on time.