Quarterly Report – Public Page

Date of Report: 1st Quarterly Report, December 18, 2023

Contract Number:  693JK32310010POTA

Prepared for: Government Agency: DOT and Co-funders

Project Title: Standardize the Application of Vapor Corrosion Inhibitors

Prepared by: Pipeline Research Council International (PRCI), Inc.

Contact Information:  Janie Norton,  jnorton@prci.org 703-205-1600 ext: 105

For quarterly period ending:  December 30, 2023

1: Items Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 3 | 5 | 1st quarterly status report & project management | Submit 1st quarterly report | $7,985 | $1,996 |

No technical activity was undertaken this quarter.  A subcontract with Battelle Savannah River Alliance (BSRA), LLC. is still being worked out.  The subcontract is in the final stages of the signature/approvals.  The project technical work will begin as soon as the contract has been established between PRCI and BSRA.

2: Items Not-Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 1 | 5 | Kick-off meeting with all stakeholders | Meeting summary and action items to be included in the quarterly report | $7,644 | $1,911 |
| 2 | 1 | Conduct literature review of the VCI qualification and related testing methods | Summary of the literature review to be included in the first quarterly report | $10,424 | $2,606 |

The project is behind schedule due to contracting between PRCI and BSRA.

3: Project Financial Tracking During this Quarterly Period:

Note that this chart reflects Federal share only:

4:  Project Technical Status –

No activities were undertaken by BSRA or PRCI.

5: Project Schedule –

The project is behind schedule.