Quarterly Report – Public Page

Date of Report: 1st Quarterly Report – December 20, 2023

Contract Number: # 693JK32310004POTA

Prepared for: DOT and Co-funders

Project Title: Implement Fiber Optic Technology for Underground Gas Storage Well Monitoring

Prepared by: Pipeline Research Council International, Inc.

Contact Information: Carolyn DesCoteaux (CDescoteaux@prci.org)

For quarterly period ending: December 31, 2023

1: Items Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 1 | 4 | Kick-off web meeting with all stakeholders | Meeting summary and action items included in the quarterly report | $4,960.00 | $4,960.00 |
| 2 | 4 | 1st quarterly status report & project management | Submit 1st quarterly report | $5,173.00 | $5,173.00 |

2: Items Not Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |

3: Project Financial Tracking During this Quarterly Period:

4:  Project Technical Status:

[Item #1] [Task #4] [Kick-off web meeting with all stakeholders] [Meeting summary and action items included in the quarterly report]

This task is to conduct a kick-off meeting, and to summarize feedback and inputs from all stakeholders for the overall project planning.

The project kick-off meeting was held on November 7th, 2023. Representatives from PHSMA, PRCI, SMRI, TAP, C-FER attended the meeting. The project objectives, work scope, schedule, and responsibilities were reviewed. The overall project execution plan and regular project meeting schedule were also discussed. The meeting minutes are included below.

Invitees

|  | Name | Role | Company |  |  | Name | Role | Company |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| X | Gang Tao | C - PI | C-FER |  |  | Dr. Dirk Zapf | TAP | Hannover Univ. |
| X | Chris Apps | C | C-FER |  | X | Dr. Kenichi Soga | TAP | Berkeley |
| X | Diana Abdulhameed | C | C-FER |  |  | Claudio Filomena | M | Shell |
|  | Brian Wagg | C | C-FER |  | X | Tim Bauer | TAP | SMRI |
| X | Kathy McConnell | TAP | Enbridge |  | X | John Nadeau | M | SMRI |
| X | Ben Kendrick | TTI | PHMSA |  |  | Stephanie Sexton | TAP | ExxonMobil |
| X | Sam Aguirre | SME | PHMSA |  |  | Diana Escudera | M | API |
| X | Andrea Ceartin | AOR | PHMSA |  | X | Stephen Jones | AS | PHMSA |
|  | Dan Neville | TAP | SoCalGas |  | X | Carolyn DesCoteaux | PM | PRCI |
| X | David Xu | TAP | PG&E |  | X | Anders Johnson | TAP | Kinder Morgan |
| X | Andrew Lloyd | TAP | Enterprise |  |  |  |  |  |
|  | Trey Perry | AO | PHMSA |  |  |  |  |  |

X = Attending

Minutes:

Meeting presentation can be found: Presentation

- Welcome and introduction of key members

  - All attendees introduced themselves.

- Project Overview – Gang Tao – see posted presentation.

  - Review of Project Objectives

    - Establishing a comprehensive understanding of the applicability of various FO techniques for monitoring UGS wells in both salt caverns and depleted reservoirs

    - Developing guidelines and best practices for implementing FO technology in UGS well monitoring

    - Establishing a cost structure to provide UGS operators with a reference to conduct techno-economic assessments for implementing FO technology.

  - Project team review

  - Listed Possible vendors – Baker Hughes; Schlumberger; Halliburton; Weatherford; AP Sensing

    - Only have room in lab for (4) vendors

    - One or more vendors may drop out since this will be unpaid participation.

  - Review of Project Work Scope (4) Major Tasks

    - Task 1: Engineering Review

    - Task 2: Fiber Optic Monitoring Technology Assessment

    - Task 3: Development of Guidelines and Best Practices

    - Task 4: Project Management, Stakeholder Coordination and Reporting

- Recurring meetings – Quarterly meetings to communicate key findings and address any adjustments. Recommended these occur before the quarterly report submittals. In addition, on-demand meetings will be scheduled, as needed. The next quarterly meeting will be in January 2024 to recap Q1 work. Invitation will be issued under separate cover. The meeting dates, access link, minutes and presentations will be posted to events.

Next quarterly review meeting is scheduled on January 10th 2024.

This task is completed.

[Item #2] [Task #4] [1st quarterly status report & project management] [Submit 1st quarterly report]

This is a quarterly report task and is completed.

5: Project Schedule:

The project is on time.