Quarterly Report – Public Page

Date of Report: 1st Quarterly Report, December 20, 2023

Contract Number:  693JK32310013POTA

Prepared for: Government Agency: DOT and Co-funders

Project Title: Tank Foundation and Floor Designs and Best Practices for Improved Corrosion Control

Prepared by: Pipeline Research Council International (PRCI), Inc.

Contact Information:  Janie Norton, jnorton@prci.org 703-205-1600 ext: 105

For quarterly period ending:  December 30, 2023

1: Items Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 2 | 1 | 1st quarterly status report | Submit 1st quarterly report | $14,069 | $3,517 |

No technical activity was undertaken this quarter.  A subcontract with Mears Group, Inc is still being worked out.  The subcontract is in the final stages of the signature/approvals.  The project technical work will begin as soon as the contract has been established.

2: Items Not-Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 1 | 1 | Kick-off web meeting with all stakeholders | Meeting minutes and a Summary of the Literature Review to be included in the quarterly report | $34,863 | $8,716 |

The project is behind schedule due to contracting between PRCI and Mears Group, Inc.

3: Project Financial Tracking During this Quarterly Period:

Note that this chart reflects Federal share only:

4:  Project Technical Status –

No activities were undertaken by Mears Group, Inc. or PRCI.

5: Project Schedule –

The project is behind schedule.