Quarterly Report – Public Page

Date of Report: 2nd Quarterly Report, March 26, 2024

Contract Number:  693JK32310010POTA

Prepared for: Government Agency: DOT and Co-funders

Project Title: Standardize the Application of Vapor Corrosion Inhibitors

Prepared by: Pipeline Research Council International (PRCI), Inc.

Contact Information:  Janie Norton,  jnorton@prci.org 703-205-1600 ext: 105

For quarterly period ending:  March 30, 2024

1: Items Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 7 | 5 | 2nd quarterly status report & project management | Submit 2nd quarterly report | $7,985 | $1,996 |

A subcontract with Battelle Savannah River Alliance (BSRA), LLC. has been signed.  Team to hold kickoff meeting 4/3/24 and started literature review of the VCI qualification and related testing methods.

2: Items Not-Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 1 | 5 | Kick-off meeting with all stakeholders | Meeting summary and action items to be included in the quarterly report | $7,644 | $1,911 |
| 2 | 1 | Conduct literature review of the VCI qualification and related testing methods | Summary of the literature review to be included in the first quarterly report | $10,424 | $2,606 |
| 4 | 2 | Development of the test matrix for VCI qualification tests | Summary of the test matrix to be included in the quarterly report | $12,000 | $3,000 |
| 5 | 2 | Procure materials and supplies for the VCI qualification testing | Summary of the materials and supplies to be included in the quarterly report | $87,640 | $21,910 |
| 6 | 3 | Initiate Control Tests | Summary of the control tests started in the second quarter to be included in the quarterly report | $16,000 | $4,000 |

The project is behind schedule due to contracting delays between PRCI and BSRA.

3: Project Financial Tracking During this Quarterly Period:

Note that this chart reflects Federal share only:

4:  Project Technical Status –

Team to hold kickoff meeting 4/3/24 and started literature review of the VCI qualification and related testing methods.

5: Project Schedule –

The project is behind schedule.  The project team plans to catch up as much as possible in the next quarter.