Quarterly Report – Public Page

Date of Report: 6th Quarterly Report, March 26, 2025

Contract Number:  693JK32310013POTA

Prepared for: Government Agency: DOT and Co-funders

Project Title: Tank Foundation and Floor Designs and Best Practices for Improved Corrosion Control

Prepared by: Pipeline Research Council International (PRCI), Inc.

Contact Information:  Janie Norton, jnorton@prci.org 703-205-1600 ext: 105

For quarterly period ending:  March 31, 2025

1: Items Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 9 | 5 | Initiate Research Review on Improvement of Corrosion Control and CP on New and Existing Tanks and Tanks with Solid Pad Materials and Final Report | Draft Summary of guidance on Corrosion Control Matrix for Tank and Tank Pads will be included in the quarterly report. | $25,356 | $6,339 |
| 12 | 5 | 6th quarterly status report & project management | Submit 6th Quarterly Status Report | $11,886 | $2,972 |

2: Items Not-Completed During this Quarterly Period:

| Item # | Task # | Activity/Deliverable | Title | Federal Cost | Cost Share |
| --- | --- | --- | --- | --- | --- |
| 7 | 4 | Developing Guidance on Best Practices for Sealing Tank Bottoms to Prevent Water and Foreign Material in Single and Multi-bottom Tanks. | Summary Report of Findings on Best Practices For Sealing Tanks to be included in the quarterly report. | $36,276 | $9,069 |
| 11 | 5 | Research on Improved Corrosion Control and CP Methodologies for New and Existing Tanks and Tanks Single and Double bottom Tanks. | Draft Summary on Corrosion Control CP methodologies for new and retrofit Construction Results to be included in the quarterly report. | $25,356 | $6,339 |

3: Project Financial Tracking During this Quarterly Period:

Note that this chart reflects Federal share only:

4:  Project Technical Status –

Tasks 2-4 -Awaiting Review Comments on Tasks 2-4 Summary Reports

Task 5- Initiated work on Research on Best Practice for Corrosion Control for New and Existing Tanks and Tanks on Solid Pads.

5: Project Schedule –

The project schedule issues resolved. On Schedule