Quarterly Report – Public Page
 

Date of Report: January 14, 2025
Contract Number:  693JK32310001POTA
Prepared for: DOT - PIPELINE AND HAZARDOUS MATERIALS SAFETY ADMINISTRATION
Project Title: A Comprehensive Study of Barriers for Underground Natural Gas Storage Wells
Prepared by:  Pennsylvania State University
Contact Information:  Arash Dahi Taleghani, Arash.Dahi@psu.edu, 814-865-5421
For quarterly period ending: December 31, 2025
1: Items Completed During this Quarterly Period:

	Item #
	Task #
	Activity/Deliverable
	Title
	Federal Cost
	Cost Share

	16
	5
	9th Quarterly Status Report
	Submit 9th quarterly report
	--
	--

	9
	5
	Convening technical panels on well integrity issues in UNGS wells
	Convening technical panels on well integrity issues in UNGS wells
	 $23,966.80 
	 6,011.44 


2: Items Not-Completed During this Quarterly Period:

	Item #
	Task #
	Activity/Deliverable
	Title
	Federal Cost
	Cost Share

	
	5
	Reporting and Dissemination of Findings
	Final Report
	 $29,958.50 
	  7,514.30 

	
	5
	10th Quarterly Status Report
	Submit 10th quarterly report
	 -- 
	 -- 


3: Project Financial Tracking During this Quarterly Period

[image: image1]
4:  Project Technical Status –
Our research team has achieved substantial milestones in resolving zonal isolation challenges within Underground Gas Storage (UGS) wells during the past quarter. Through comprehensive technical evaluation of integrity failures in UGS operations, we have identified three primary mechanisms contributing to integrity loss: microannulus development, debonding at casing-cement interfaces, and progressive cement deterioration under cyclic pressure conditions. We have also developed comprehensive operational standards for squeeze cementing procedures, incorporating critical parameters including fluid loss characteristics, injectivity indices, and filtration dynamics. These guidelines specifically address the unique challenges presented by aging infrastructure where standardized integrity protocols were not originally implemented.

Stakeholder Engagement and Dissemination. Our complete findings and technical reports were distributed to and discussed with a distinguished panel of industry experts at the SPE Annual Technical Conference and Exhibition (ATCE) in Houston, Texas, on October 21st, 2024. The panel comprised leading specialists in well integrity, emissions monitoring, and regulatory frameworks, including Dr. Saeed Salehi (SMU), Dr. Sebastien Biraud (Lawrence Berkeley National Laboratory), Dr. Faye Gerard (International Association of Oil & Gas Producers), Ali Lashgari (Project Canary), and James Arthur (ALL Consulting, LLC). We received valuable feedback and constructive recommendations from the committee, which we are currently incorporating into our work to enhance the technical rigor and practical applicability of our findings. These insights will be reflected in our final project report.

Ongoing Research Initiatives. Our laboratory team is currently evaluating multiple geopolymer compositions as potential alternatives to conventional Portland cement systems. These materials show promise for improving long-term structural integrity under the cyclic loading conditions characteristic of gas storage operations. The experimental phase is anticipated to conclude within six months, with results expected to guide new best practices for cementing applications in gas storage facilities.

Related Activities. The Principal Investigator organized an expert panel session on methane emissions from wellbores at SPE ATCE in Houston on October 23rd, 2024. This multidisciplinary panel brought together specialists in well integrity assessment, emissions quantification technologies, and regulatory compliance frameworks.

5: Project Schedule – 

With the approval of our NCE, we are moving forward according to the revised schedule approved by the DOT officers.


[image: image2.png]Quarterly Payable Milestones/Invoices - 693JK32310001POTA

150,000 20, 25, 30%00 350,000 40%00
‘%

o, o
,% 20y
20p @ 00 00 00

%
Qua,,s 32,954.35
£ 73
T 41,220.08

o, | 333%:38
1123888
o, | 333%:38
1123888
o, | 333%:38
1123888
o, 25955
2308
Yo, | 3352432
1123888
Yo, 33242
1123888

Qar 995

Y
74738

QU‘*%,% mE— 23,966.80

-: 6,011.44
m— 29,978.24

Q“aqef m— 29,958.50
#p ™ 7,514.30
I 37,472.80
e )
4”//@% E— 41,941.90
» e W 10,520.02
%/p S 52,461.92
o -

Ve,
e
,4% i $299,585.00
Uy — $75,143.00

Y
Mo, S —— $374,728.00
sﬂl/
"y,
in,
4’7% I —— (3,717.80
— 51,097.24
4/0“' e 54,815.04

s,
m,o’(‘e I $05,867.20
Y m— $24,045.76
——— $119,912.96

mProjected Federal M Actual Invoice Federal M Projected Resource- Share W Actual Invoice Resource- Share M Projected *Total M Actual Invoice*Total



